HQ, 4-9 IN

Fort Carson, CO 80913

d091700FEB2023

OPORD 23-01 (OPERATION MANCHU RAMPAGE – Platoon Table III-VI Certification) (UNCLASSIFIED)

1. **References**:
   1. [TC 3-20.0 Integrated Weapons Training Strategy (June 2019)](https://dod.teams.microsoft.us/l/file/F16A98DA-C49A-4ECA-8137-EF970F6049FA?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pdf&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2FRAIDEROPERATIONS%2FShared%20Documents%2FMASTER%20GUNNER%2FTC%20and%20Manuals%2FTC%2FTC%203-20.0%20Integrated%20Weapons%20Training%20Strategy.pdf&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2FRAIDEROPERATIONS&serviceName=teams&threadId=19:dod:876781cce7354c2bba77d538f8806edd@thread.tacv2&allowXTenantAccess=false&groupId=b0e0d5e6-d7d5-4f4a-b2f3-d2ec88d22913)
   2. [FC REG 350-1 (FOUO)](https://dod.teams.microsoft.us/l/file/2A2ED650-7D86-4094-B3B0-DE203F1FFD8E?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pdf&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2FRAIDEROPERATIONS%2FShared%20Documents%2FMASTER%20GUNNER%2FTC%20and%20Manuals%2FFC%20REG%20350-1.pdf&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2FRAIDEROPERATIONS&serviceName=teams&threadId=19:dod:876781cce7354c2bba77d538f8806edd@thread.tacv2&allowXTenantAccess=false&groupId=b0e0d5e6-d7d5-4f4a-b2f3-d2ec88d22913)
   3. [FC REG 700-15 Fort Carson Ammunition Handbook](https://dod.teams.microsoft.us/l/file/59911B48-8859-4F44-8C16-51ED2BCBF3BE?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pdf&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2FRAIDEROPERATIONS%2FShared%20Documents%2FAMMO%20OPERATIONS%2FSOP's%2C%20Regulations%2C%20and%20Publications%2FFY22_FC%20REG%20700-15_SIGNED.pdf&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2FRAIDEROPERATIONS&serviceName=teams&threadId=19:dod:0d6a21edb7754365a3f609aa3ce8205f@thread.tacv2&allowXTenantAccess=false&groupId=b0e0d5e6-d7d5-4f4a-b2f3-d2ec88d22913)
   4. [DA PAM 385-64 Ammunition & Explosive Safety Standards](https://dod.teams.microsoft.us/l/file/9DBC9701-F9BD-4999-A4B4-82A0650B48D4?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pdf&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2FRAIDEROPERATIONS%2FShared%20Documents%2FAMMO%20OPERATIONS%2FSOP's%2C%20Regulations%2C%20and%20Publications%2FDA%20PAM%20385-64%20(Ammunition%20and%20Explosive%20Safety%20Standards).pdf&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2FRAIDEROPERATIONS&serviceName=teams&threadId=19:dod:0d6a21edb7754365a3f609aa3ce8205f@thread.tacv2&allowXTenantAccess=false&groupId=b0e0d5e6-d7d5-4f4a-b2f3-d2ec88d22913)
   5. [Fort Carson Regulations](https://army.deps.mil/army/cmds/imcom_usag9/carson/HR/forms/SitePages/Home.aspx#InplviewHashfbd7f40f-a8a8-47d7-906e-5d5be9f20471=)
   6. [FCCO Map Data](https://dod.teams.microsoft.us/l/file/9EF85D84-175B-4941-9FFF-B8FAEE5F40CC?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pdf&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2FRAIDEROPERATIONS%2FShared%20Documents%2FMASTER%20GUNNER%2FMaps%2FFCMR_MIM.pdf&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2FRAIDEROPERATIONS&serviceName=teams&threadId=19:dod:876781cce7354c2bba77d538f8806edd@thread.tacv2&allowXTenantAccess=false&groupId=b0e0d5e6-d7d5-4f4a-b2f3-d2ec88d22913)
2. **Time Zone Used Throughout the WARNO 2 to OPORD 23-01: Local (MST).**
3. **Task Organization**: (NO CHANGE).
4. **Situation.** (NO CHANGE).
   1. Area of Interest. The AI includes all FCCO. (Reference Annex B – Intelligence).
   2. Area of Operations. (Reference Annex B – Intelligence, Appendix 1 – Intelligence Estimate).
   3. Enemy Forces. (Reference Annex B – Intelligence, Appendix 1 – Intelligence Estimate).
      1. Terrain. (Reference Annex B – Intelligence, Appendix 1 – Intelligence Estimate).
      2. Weather. (Reference Annex B – Intelligence, Appendix 1 – Intelligence Estimate).
      3. Civil Considerations. (Reference Annex B – Intelligence, Appendix 1 – Intelligence Estimate).
      4. Environmental Considerations. (Reference Annex B – Intelligence, Appendix 1 – Intelligence Estimate).
   4. Friendly Forces.
      1. Higher Headquarters Mission and Intent. Omitted
      2. 1SBCT Mission and Intent. Omitted
      3. 1SBCT Mission. Omitted.
      4. 1SBCT Intent. Omitted.
   5. Attachments and Detachments. None.
5. **Mission**. 4-9 Infantry “Manchu” conducts Platoon TBL III-VI (FTX, LFX, STX) at various TAs and Ranges from **20-31 March 2023** IOT certify all Manchu Mortar, Infantry, Scout, Medical, Maintenance, and Distribution Platoons and set conditions to successfully conduct Company CALFEX, NTC, and assume PTDO.
6. **(ADD) Execution**.
   1. Initial Commander’s Intent.
      1. Purpose. Operation Manchu Rampage ensures the Manchu Battalion is postured to deploy as a strategic, international partner against near-peer adversaries in Large Scale Combat Operations (LSCO) and is prepared to execute CALFEX (May 2023), NTC Rotation 23-10 (September 2023) while certifying under regulatory guidance from TC 3-20.0 (IWTS).
      2. **(ADD)** Key Tasks.
         1. Certify Table VI for all Maneuver Platoons.
         2. Validate enablers at echelon.
         3. TACSOP, PSOP, and TOCSOP published, rehearsed, and validated.
         4. All Company Command Posts (CPs), BN Main CP, BN TAC, UMCP, FTCP, CTCP operational with redundant GLOCs established throughout the training sites.
         5. CPs validated through Table V.
         6. Certify sustainment operations at echelon IOT validate field sustainment.
         7. **(ADD)** Maximize Soldier participation and interaction throughout Operation Manchu Rampage IOT achieve a “T” training rating.
      3. End State. 4-9 Infantry has set conditions to operate as an international partner against near-peer adversaries in LSCO while executing CALFEX, assuming PTDO-C, and NTC Rotation 23-10. Platoons are trained and certified through TBL VI, mission command infrastructures are validated, and lethal Platoons are proficient in the integration of enablers, direct fire, indirect fire, mastery of TLPs, and the risk management process. Soldiers emerge as experts in field craft and are more resilient due to the duration of the exercise.
   2. Timeline

      Description automatically generated(**ADD/CHANGE**) Concept of Operations.
   3. The entire 4-9 Infantry Manchu Battalion deploys to the field **NLT 24 March 2023**. Operation Manchu Rampage is a continuous exercise that will incorporate Platoon Table III-VI (STX, FTX, LFX). (Reference Annex C – Operations, Appendix 6 – Synchronization Timeline MACRO).

1. (U) The sequence of training is FTX (Platoon Attack), LFX (Movement to Contact to Platoon Attack to clear a trench), and STX (PLT Attack, MTC, and Defense). The continuous exercise concept for the Companies will begin with the receipt of mission IVO CO COFs and runs through returning to CO COF/BN footprint (Reference Annex C – Operations, Appendix 1 – Concept of Operation). This is a four (4) phase operation. Phase I: Planning and Preparation has already begun and will conclude with the completion of RG 153 digging. Phase II: Infiltration begins with the rehearsal of concept and ends with the BN COMMEX. This phase consists of critical events to include Rehearsal of Concept (ROC), the tactical exercise without troops (TEWT), support rehearsal, OPFOR rehearsal, and Tactical Order publication. Phase III: Execution is comprised of four subphases. Phase IIIa consists of maneuver platoons conducting air movement, Stryker link-up, and platoon raid IVO RG 24. Phase IIIb involves maneuver platoons transitioning from Table IV to Table VI (LFX) conducting a platoon attack by knocking out a bunker and entering and clearing a trench on OBJ Manchu IVO RG 153. Upon completion of Table VI at RG 153 maneuver platoons will transition to Phase IIIc to conduct TBL III with three (3) lanes: platoon attack, MTC, and area defense. Phase IIId consist of White Cell Operations. At this time, Platoons transition to Phase IV – recovery where they will conduct “4-corners” IVO of the CTCP and return to base (RTB) to conduct recovery operations.

Map

Description automatically generated

2. (U) Decisive to Operation Manchu Rampage is the employment of a robust backside support element capable of seamless and low-visibility execution of range operation, support, and synchronization. This will allow senior leaders to certify Platoons and set conditions for Companies to certify at CALFEX.

3. (U) This is a Battalion supported training event with a fully deployed Main Command Post, BN TAC, FTCP, UMCP, CTCP, BAS, and required C2 nodes.

4. (U) Platoons will conduct AARs at their respective patrol bases after the completion of assigned missions.

5. (U) The Scout Platoon will provide OPFOR support for FTX and 3x STX lanes. Upon completion of support, Scout Platoon conducts movement to RG 153 IOT conduct LFX (reference Annex C – Operations, Appendix 6 – Synchronization timeline).

6. (U) The Mortar Platoon deploys to RG 153 **NLT 20 March 2023** and occupies the Mortar Firing Point (MFP) 5 IVO Grid: **13S EC 22085 65182** and Observation Point (OP) 12 ISO all maneuver LFX iterations.

7. (U) The Sniper Section deploys to RG 153 **NLT 20 March 2023**, ISO all maneuver LFX iterations. Sniper Section provides PLT ATK OPFOR on **25 March 23**, and MTC OPFOR from **25-27 March 23**.

8. (U) Platoons will focus on incorporating various enablers (Mortars, FA, Sappers, Strykers, Snipers/Scouts, Maintenance PLT, Distro PLT, and Medical PLT). During Operation Manchu Rampage, OPORDs/FRAGORDs will be issued by CO leadership and Platoons will conduct Troop Leading Procedures (TLPs), Rehearsals, and Backbriefs. Companies will exercise Command Post operation at every opportunity throughout Operation Manchu Rampage. Companies will validate sustainment operations. All Warfighting Functions will support the exercise, to include Main CP, BN TAC, FTCP, UMCP, CTCP, and BAS. Distro Platoon supports LOGPACs to companies and coordinates LRPs.

9. (U) Distro Platoon conducts a Convoy Live Fire Exercise on RG 153 **NLT 26 March 2023**.

* 1. **(ADD)** Scheme of Maneuver.
     1. **Phase I – Planning and Preparation**: Phase I begins at reception of this order and ends upon completion of initial range set-up at RG 153. Critical to this phase is issuing Operation Manchu Rampage OPORD brief, planning, resourcing, coordinating land and ammo, execution of BN CPX III, validating infrastructure, ordering VIP boards, validation of Platoon SOPs, digging of trench, building of bunker, and sandbag detail. Priorities during this phase are the completion of trench/bunker complex, and filling of trench wall sandbags. B Company, 299 BEB supports the digging and building of the trench/bunker complex **NLT 23 February 2023**. All lumber will be staged at RG 153 **NLT 07 March 2023** IOT facilitate the build of the trench walls. Sandbags are filled **NLT 09 MAR 2023** at the base of the tower of RG 153 with a set detail from the Battalion managed by SFC Genao, BN S3 NCOIC.
     2. **Phase II – Infiltration**: Phase II begins with the Rehearsal of Concept (ROC) for Operation Manchu Rampage and ends with validation of Range 153 from Range Control. Critical to this phase includes Rehearsal of Concept (ROC), Tactical Exercise without Troops (TEWT), backside support rehearsal, OPFOR rehearsal, final manifest, Tactical OPORD (TACORD) brief and publication, Target Set-Up, TLPs, Commex, ammo draw, sandbag set up on trench, and LFX range concept validation (Reference Annex C – Operations, Appendix 7 – Range Set Up Micro Timeline). Sequence of range set up begins with sandbag emplacement, FASP establishment, wire obstacle (triple standard) establishment, target set up, and emplacement of engineer tape for off limit areas. Manchu leaders will conduct a TEWT at RG 153 **NLT 14 March 2023**, and LFX Backside support element conducts a rehearsal immediately following. Backside support rehearsal must cover: Real World MEDEVAC concept rehearsal, targetry rehearsal, safety rehearsal, ammo distro rehearsal, and OIC/RSO rehearsal.
     3. **Phase III – Execution**: Phase III consists of four subphases. Phase III begins with begins with PZ posture and ends with clearance of RG 153 and all Training Areas (TA). Critical to this phase includes issuing of Operation Manchu Rampage OPORD, planning, resourcing, coordinating land and ammo, execution of BN CPX II, validating infrastructure, ordering VIP boards, validation of Platoon SOPs, digging of trench, build of bunker, and sandbag detail (Reference Annex C – Operations, Appendix 7 – Execution Micro Timeline).
        1. **Phase IIIa**. Phase IIIa begins with Platoons in PZ posture on day of execution. Platoons link up with 1LT Matthew Kim (PZ Control Officer) IVO TA Bravo IAW Sync Matrix IOT stage the platoons for FTX. Upon wheels down (LZ), Platoons initiate movement to designated Stryker link up point or Vehicle Holding Area (VHA) and O/o LD to FTX objective IVO RG 24. Critical to this subphase is the initial coordination of weather call during the air movement. Platoons must plan for a weather call and coordinate with PZ Control Officer. This subphase ends upon completion of AAR with MAJ Bird and OC/Ts.
        2. **Phase IIIb**. Phase IIIb begins when Platoons SP from FTX TA to Range 153 and establish Assembly Area (AA) IVO RG 153 Tower. Integration and reception of Platoons into RG 153 is managed by the RG OIC/RSO. Critical to this subphase is ammo draw for blank iteration and live iteration. The FASP NCOIC will manage all ammo draws. AAR’s will be conducted at the end of each iteration IVO LFX objective. This subphase ends upon competition of night live fire iteration AAR.
        3. **Phase IIIc**. Phase IIIc begins when Platoons SP from LFX (RG 153) to Platoon Attack STX lane IVO Red Devil (Reference Annex C – Operations, Appendix 1 - Concept of Operation). Platoons will conduct a vehicle movement to RG 150 via RTE Cypress and conduct STX in sequence until complete with Area Defense. Platoons will follow designated Company boundaries IOT establish Patrol Bases. Companies will resupply Platoons throughout this operation. Resupply points are designated as Logistical Rally Points (LRPs) and daily LOGSTATs will be submitted via P: JBCP/ A: FM. This subphase ends upon collection of area defense.
        4. **Phase IIId**. Phase IIId begins with establishment of White Cell and ends upon completion of the area defense STX Lane. White Cell operations will be IVO Camp Red Devil. The white cell controls the backside support of STX lanes and will be managed by the BN XO.
     4. **Phase IV – Recovery**: Phase IV begins with clearance of RG 153 and all TAs and ends with completion of recovery operations IAW BN recovery SOP from **03-07 April 23**. Critical to this phase is deliberate recovery of all MWE. Companies will RTB upon completion of last STX lane.
  2. **(ADD/CHANGE)** Tasks to Subordinate Units.
     1. **HHC**.
        1. Deploy one (1) Mortar Platoon to Range 121C (MFP 05) IVO Grid: 13S EC 22085 65182, and OP 12 from **20-27 March 2023** to support Platoon Live Fire Exercise (LFX).
        2. Deploy one (1) Scout Platoon to Fort Carson, CO TAs from **20-26 March 2023** to support Platoon Field Training Exercise (FTX) as OPFOR.
        3. Deploy one (1) Sniper Section to RG 153 from **20-27 March 2023** to support Platoon Live Fire Exercise (LFX).
        4. Deploy one (1) the BN Main CP to IVO Range 150 (Red Devil) from **20-31 March 2023** to facilitate Platoon Situational Training Exercise (STX) and white cell operations.
        5. Deploy one (1) Tactical Forward Center (BN TAC) to RG 153 from **20-27 March 2023** to facilitate Platoon Live Fire Exercise (LFX).
        6. Establish CTCP IVO Camp Red Devil from **20-27 March 2023**.
        7. Execute Deliberate recovery of all equipment and vehicles utilized during Operation Manchu Rampage from **03-07 April 2023**.
        8. Assign and provide one (1) representative on TSC signature to sign for all Manchu Rampage simulators. POC for this tasking is CPT Michael Hollis (S2 OIC).
        9. **(ADD)** Certify all licensed LMTV and JLTV drivers as Ammo Handlers **NLT 08 March 2023** ISO sustainment operations throughout Operation Manchu Rampage and follow-on training exercises.
        10. **(ADD)** Resource additional Camo nets ISO Operation Manchu Rampage IOT camouflage all static equipment**.**
        11. **(ADD)** Provide HQ05 and HQ37 with 2x Drivers ISO PZ Control and FTX OC/T **NLT 18 March 23**.
        12. **(ADD)** Provide HQ06 and H67 with 2x Drivers ISO FTX OC/T **NLT 20 March 23**.
        13. **(ADD)** Provide HQ02 and 1x Driver ISO STX lanes.
     2. **A Co.**
        1. Provide one (1) Company Commander to validate Platoon Area Defense Lane IAW Synch Mat (reference Annex C – Operations, Appendix 6 – Synchronization Timeline (Macro)).
        2. Provide one (1) Company Commander/1SG for OC/T Academy on **16 February 2023** at Veterans Chapel.
        3. Deploy one (1) Company Command Post to Fort Carson, CO ISO Operation Manchu Rampage from **20-26 March 2023**.
        4. Integrate one (1) Sapper squad (TACON) from **21-22 March 2023** at RG 153 during Manchu Rampage Platoon Live Fire Exercise (PLT TBL VI).
        5. Deploy all platoons to assigned Training Areas (TA) IOT execute PLT TBL IV (FTX) and PLT TBL III (STX) IAW Synch Mat (reference Annex C – Operations, Appendix 6 – Synchronization Timeline (Macro)).
        6. Provide one (1) Squad from **28-31 March 2023** to conduct TA clearance operations on Fort Carson, CO.
        7. Execute Deliberate recovery of all equipment and vehicles utilized during Operation Manchu Rampage from **03-07 April 2023.**
        8. **(ADD)** Certify all licensed LMTV and JLTV drivers as Ammo Handlers **NLT 08 March 2023** ISO sustainment operations though out Operation Manchu Rampage and follow training exercises.
        9. **(ADD)** Resource additional Camo netting ISO Operation Manchu Rampage IOT camouflage every static equipment in the field**.**
        10. **(ADD)** Draw MILES equipment **NLT 09 March 2023** and must be turned in **NET 03 June 2023** ISO Operation Manchu Rampage and CALFEX
     3. **B Co.**
        1. Provide one (1) Company Commander to validate Area Defense lanes IAW Sync Mat.
        2. Provide one (1) Company Commander/1SG for OC/T Academy **NLT 16 February 2023** at Veterans Chapel.
        3. Deploy one (1) Company Command Post to Fort Carson, CO range complex from **21-30 March 2023** to support Manchu Rampage.
        4. Integrate one (1) Sapper squad (TACON) from **22-23 March 2023** at RG 153 during Manchu Rampage Platoon Live Fire Exercise (PLT TBL VI).
        5. Deploy all platoons to assigned Training Areas (TA) IOT execute PLT TBL IV (FTX) and PLT TBL III (STX).
        6. Provide one (1) Squad from 28-31 March 2023 to conduct TA clearance operations on Fort Carson, CO.
        7. Execute Deliberate recovery of all equipment and vehicles utilized during Operation Manchu Rampage from **03-07 April 2023.**
        8. **(ADD)** Certify all licensed LMTV and JLTV drivers as Ammo Handlers **NLT 08 March 2023** ISO sustainment operations though out Operation Manchu Rampage and follow training exercises.
        9. **(ADD)** Resource additional Camo netting ISO Operation Manchu Rampage IOT camouflage every static equipment in the field**.**
        10. **(ADD)** Draw MILES equipment **NLT 09 March 2023** and must be turned in **NET 03 June 2023** ISO Operation Manchu Rampage and CALFEX.
     4. **C Co.** 
        1. Provide one (1) Company Commander to validate Area Defense STX lane IAW Sync Mat.
        2. Provide one (1) Company Commander/1SG for OC/T Academy on **NLT 16 February 2023** at Veterans Chapel.
        3. Deploy one (1) Company Command Post to Fort Carson, CO ISO Operation Manchu Rampage from **23-29 March 2023**.
        4. Integrate one (1) Sapper squad (TACON) from **24-25 March 2023** at RG 153 during Manchu Rampage Platoon Live Fire Exercise (PLT TBL VI).
        5. Deploy all platoons to assigned Training Areas (TA) IOT execute PLT TBL IV (FTX) and PLT TBL III (STX).
        6. Provide one (1) Squad from **28-31 March 2023** to conduct TA clearance operations on Fort Carson, CO.
        7. Execute Deliberate recovery of all equipment and vehicles utilized during Operation Manchu Rampage from **03-07 April 2023.**
        8. **(ADD)** Certify all licensed LMTV and JLTV drivers as Ammo Handlers **NLT 08 March 2023** ISO sustainment operations though out Operation Manchu Rampage and follow training exercises.
        9. **(ADD)** Resource additional Camo netting ISO Operation Manchu Rampage IOT camouflage every static equipment in the field**.**
        10. **(ADD)** Draw MILES equipment **NLT 09 March 2023** and must be turned in **NET 03 June 2023** ISO Operation Manchu Rampage and CALFEX
     5. **G Co (FSC).**
        1. Provide one (1) Distro Platoon Leader to support BN planning efforts for all Operation Manchu Rampage Working Groups (Reference Annex C – Operations, Appendix 2 - Planning Timeline).
        2. Request, and resource one (1) HIPPO from 4BSB **NLT 31 January 2023** ISO Operation Manchu Rampage.
        3. Plan, coordinate, and facilitate emplacement of the CTCP and tentative locations of LRPs ISO Operation Manchu Rampage **NLT 31 January 2023**.
        4. Plan, facilitate, and resource one (1) FASP IVO Range 153 IOT support Platoon Live Fire Exercise (LFX) from **20-27 March 2023** IAW Sync Mat (reference Annex C – Operations, Appendix 6 – Synchronization Timeline (Macro)).
        5. Execute movement and distribution of class IV on RG 153 and designated TAs from **20-31 March 2023** ISO Operation Manchu Rampage. POC for this tasking is 1LT Seamus McDonald (S4 OIC).
        6. Provide movement and distribution of class V IVO FCCO (Range 153/TAs) from **20-31 March 2023** ISO Operation Manchu Rampage. POC for this tasking is CPT Frank Fontenot and 1LT Seamus McDonald.
        7. Provide two (2) fuelers ISO Operation Manchu Rampage from **20-31 March 2023**.
        8. Facilitate and execute ammunition turn ins following the completion of Operation Manchu Rampage **NLT 08 April 2023**.
        9. Provide COAs to BN S3 for coordination and synchronization of the logistical distribution plan ISO Operation Manchu Rampage **NLT 26 January 2023**.
        10. Provide COAs to BN S3 and S4 for a maintenance and recovery plan ISO Operation Manchu Rampage **NLT 26 January 2023**.
        11. **(ADD)** Certify all distro PLT Soldiers as Ammo Handlers **NLT 08 March 2023** ISO sustainment operations though out Operation Manchu Rampage and follow training exercises.
        12. **(ADD)** Resource additional Camo netting ISO Operation Manchu Rampage IOT camouflage every static equipment in the field**.**
     6. **(TACON) B Co., 299 BEB. (ADD/CHANGE)**
        1. **(CHANGE)** Deploy one (1) Engineer Vertical Section to RG 153 IOT **stage on 22 FEB 23** and **dig on 23rd FEB** and use **24 FEB** **23** as alibi. This support is to build surface berms, dig and build trench, and build bunker ISO Operation Manchu Rampage Live Fire Exercise (LFX).
        2. Provide one (1) ICV/LMTV from **20-27 March 2023** at RG 153 ISO Manchu Rampage.
        3. Deploy one (1) Sapper Platoon from **20-27 March 2023** to Range 153 ISO Operation Manchu Rampage Platoon Live Fire Exercise (LFX).
        4. Provide a final manifest of personnel supporting w/ all organic equipment Operation Manchu Rampage **NLT 01 March 2023** to CPT George Willey (4-9IN BN S1).
        5. **(ADD)** Order and resource additional Camo netting ISO Operation Manchu Rampage IOT camouflage every static equipment in the field**.**
        6. **(ADD)** Plan, resource, and coordinate distribution of 236 rolls of C-Wire, 640 Long Pickets, 20 short pickets, and 12 (100 meter) rolls of Barbed Wire IOT make a triple strand C-Wire obstacle on RG 153 **NLT 07 March 2023**.
        7. **(ADD)** Support build of C-Wire obstacle on **13 March 2023** ISO Operation Manchu Rampage.
     7. **(ADD) Task to Battalion Staff.** 
        1. **S1.** 
           1. Provide one (1) S1 CPT (O3) to support BN planning efforts for all Operation Manchu Rampage Working Groups (Reference Annex C – Operations, Appendix 2 - Planning Timeline).
           2. Track accountability of personnel on daily PERSTAT for Operation Manchu Rampage beginning on **20 March 2023** and ending on **31 March 2023**.
           3. Track Impact Awards from Companies for submission **NLT 31 March 2023**.
           4. Facilitate a roll up of recognized Soldiers for awards **NLT 07 April 2023**.
           5. Plan, facilitate, and execute Battalion Soldier Readiness Program (SRP) **NLT 21 February 2023** IAW SRP Timeline (Annex C – Operations, Appendix 3 (SRP 1 – Phase II).
           6. Plan, facilitate, and execute Battalion SRP 1 alibis **NLT 08 MAR 2023.**
        2. **(ADD) S2.** 
           1. Provide one (1) S2 representative (O2-O3) to support BN planning efforts for all Operation Manchu Rampage Working Groups (Reference Planning Timeline).
           2. Provide one (1) S2 CPT (O3) as Manchu Rampage OPFOR OIC from **20-29 March 2023**.
           3. Develop Enemy Situation for Operation Manchu Rampage PLT TBL III (STX) and PLT TBL IV (FTX) **NLT 26 January 2023** to facilitate tactical order development.
           4. Plan, facilitate, resource, and execute OPFOR Academy **NLT TW 23 ICW BN S3**.
           5. Plan, facilitate, resource, and execute OPFOR concept rehearsal **NLT TW 23 ICW BN S3**.
           6. Plan, execute, resource, and validate POI for OPFOR Academy ISO Operation Manchu Rampage **NLT 06 February 2023**.
           7. Submit request to TSC for all simulators related to the STX/FTX scenario **NLT 31 January 2023**.
           8. Provide a list of the approved requests to the HHC representative on signature card IOT secure necessary equipment.
           9. Plan, facilitate and execute PLT TBL III (STX) from **20-29 March 2023** at designated Training Areas on FCCO.
           10. Provide five (5) 1:50,000 laminated maps of FCCO TAs and Range 153 per company and staff section **NLT 01 March 2023.**
           11. Provide one (1) 1:25,000 laminated map of range 153 per company and staff section **NLT 01 March 2023**.
           12. **(ADD)** Resource Lane cards for FTX/STX lanes IAW the outline provided guidance **NLT 08 March 2023**.
           13. **(ADD)** Resource VIP boards IOT provide concept of event throughout Manchu Rampage.
        3. **(ADD) S3.**
           1. Provide one (1) planner (O-3) to plan Operation Manchu Rampage.
           2. Plan, facilitate, and execute PLT LFX Tactical Exercise Without Troops (TEWT) on RG 153 **NLT TW 24**.
           3. Conduct Range set up **NLT** **15 March 2023** IOT validate the Live Fire Range Concept (RG 153) prior to execution.
           4. Resource, facilitate, and execute a Rehearsal of Concept (ROC) on FCCO for Manchu Rampage PLT LFX **NLT 09 March 2023.**
           5. Conduct a Training Area Clearance Brief to FCCO DPTMS Range Control **NLT 16 February 2023**.
           6. Request, resource, and coordinate the Veterans Chapel for designated days of LPD/Academy **NLT 26 January 2023**.
           7. Plan and execute OC/T Academy **NLT** **28 February 2023** at Veterans Chapel ISO Operation Manchu Rampage.
           8. Plan, coordinate, and resource BSTARs and charging stations ISO Operation Manchu Rampage.
           9. **(ADD)** Provide one (1) Pick-up Zone (PZ) Control Officer (1LT) IOT facilitate air movement during Operation Manchu Rampage.
           10. **(ADD)** Provide one (1) Range OIC for RG 153 ISO Operation Manchu Rampage Live Fire Exercise IAW Range Control Requirements.
        4. **Plans**.
           1. Synchronize planning, resourcing, and execution for Operation Manchu Rampage across all staff sections and companies.
           2. Resubmit dig requests to FCCO Range Control **NLT 20 January 2023**.
           3. If necessary, submit civilian overtime support requests for Range Control, DPTMS MCTC, DPTMS TSC, and PEO-STRI **NLT 16 February 2023**.
        5. **CUOPS.**
           1. Track progress, deployment, and redeployment of all units participating in Operation Manchu Rampage across FCCO.
        6. **Land**.
           1. Assign and facilitate personnel from HHC to develop and execute TA clearance plans and range walks ISO Operation Manchu Rampage.
           2. **(ADD)** Resource VIP boards IOT provide concept of event throughout Manchu Rampage.
           3. **(ADD)** Submit VIP Board Concept to VOIS for printing **NLT 16 February 2023**.
        7. **Ammo**.
           1. Resource all live and blank ammo required for PLT Tables III-VI from **20-29 March 2023** at FCCO.
           2. Resource 50 grenade bodies to enable use of grenade fuses ISO Operation Manchu Rampage **NLT 13 March 2023**.
           3. Plan, facilitate, and coordinate AHA, FASP, and FAHA locations IVO RG 153 and designated TAs.
           4. Resource and facilitate ammo draw and transportation ISO (1) Sapper platoon (TACON) from **20-27 March 2023** at RG 153 during Manchu Rampage Platoon Live Fire Exercise (PLT TBL VI).
           5. Plan, facilitate, coordinate with the SCAR ASP for ammunition turn ins following the completion of Operation Manchu Rampage.
        8. **Fires**.
           1. Plan, facilitate, and execute Fire Marker Academy **NLT 16 February 2023** to validate Fires concept during PLT TBL III (STX).
           2. Plan, facilitate, and resource personnel requirements to support Fire Marker concept during Operation Manchu Rampage Platoon Table III (STX).
           3. Plan, facilitate, and execute Fires LPD **NLT 09 February 2023** IOT synchronize fires across the Battalion.
           4. Support Platoon Table III-VI (Manchu Rampage) from **20-29 March 2023** at Range 153 and designated Training Areas on Fort Carson, CO by providing BN Mortar synchronization and coordination.
           5. Register all Mortars prior to execution of LFX portion of Table VI from **20-27 March 2023.**
        9. **S4**.
           1. Resource and support Operation Manchu Rampage (PLT TBLs III-VI) **20-31 March 2023**.
           2. Resource and support Range set up from **13-16 March 2023** at Range 153.
           3. Participate in Operation Manchu Rampage from **20-31 March 2023** at Fort Carson, CO Range 153, and designated TAs.
           4. Participate in BN CPX II from **21-24 February 2023** at Fort Carson, CO to test BN infrastructure.
           5. Submit latrine and dumpster requests to DPW **NLT 16 February 2023**.
           6. Support the draw request of 45x Tiger Stripe Uniforms from TSC and 6x mock RPG-2s with HHC **NLT 31 January 2023**. POCs for this tasking is 1LT McDonald (S4 OIC) and CPT Hollis (S2 OIC).
           7. Facilitate the request and draw of C-Wire, chem lights, and Engineer tape for OPFOR lanes.
           8. Request and resource 24ft of six in diameter PBC-Pipe for enemy vehicle mock-ups **NLT 31 January 2023**. POC for BOM is CPT Michel Hollis.
           9. Coordinate Class IV distribution with Engineer **NLT 16 February 2023**.
           10. Plan, resource, and facilitate Class I for Engineer attachments **NLT 31 January 2023**.
           11. Coordinate a HIPPO from 4BSB **NLT 31 January 2023** IOT support Operation Manchu Rampage.
           12. **(ADD)** Resource distribution of 240 rolls of C-Wire, 400 large pickets, and 90 short pickets.
        10. **S5.**
            1. Plan, coordinate, facilitate, and resource BDE PAO coverage **NLT 06 February 2023** throughout Operation Manchu Rampage IOT capture all training.
        11. **S6**.
            1. Plan, facilitate, and execute Battalion communications plan from **20-30 March 2023** at Fort Carson, CO Range 153, and designated TAs.
            2. Plan and Execute BN CPX II from **21-24 February 2023** at Fort Carson, CO to test BN infrastructure.
            3. Validate BN systems and infrastructure during CPX II series in preparation for Operation Manchu Rampage.
            4. Submit satellite support request **NLT 31 January 2023**.
            5. Plan, facilitate, and execute BN COMMEX **NLT 15 March 2023**.
            6. Publish JBCP Chat rooms **NLT 13 March 2023** ISO Operation Manchu Rampage.
            7. Change pedestal request to support RG 153 **NLT 31 January 2023**.
            8. Plan, coordinate, and establish BN RETRANS ISO Operation Manchu Rampage **NLT 20 March 2023**.
  3. **(ADD) Coordinating Instructions**.
     1. **(ADD) All Companies**:
        1. All Companies provide a ten (10) person detail ISO ammunition sorting and turn-in from **03-08 April 2023**.
        2. **(ADD)** All Companies will draw MILES equipment **NLT 08 March 2023** and provide vehicle transportation (JLTV/Trailer) IOT secure the equipment.
        3. **(ADD)** All Companies will adhere to the uniform for specific training events. (Reference Annex C – Operations, Appendix 5 – Operation Manchu Rampage Uniform Standards).
        4. **(ADD)** All Companies must certify 3x Ammo Handlers **NLT 08 March 2023** ISO sustainment operations though out Operation Manchu Rampage and follow training exercises.
        5. **(ADD)** All Companies must resource Camo Nets for stationary equipment during Operation Manchu Rampage IOT conceal the footprint.
        6. **(ADD) Deployment Guidance** (Reference Annex C – Operations, Appendix 3 – Deployment Planning Guidance):
           1. **(ADD)** To mimic the combat conditions, Soldiers are prohibited from deploying with cell phones. If personal emergencies arise, family members may contact the Rear Detachment directly or through the SFRG Key Caller channel. \*Only CO CDR, 1SG, XO and TOP 5 are authorized cell phones\*.
           2. **(ADD)** Companies will maximize personnel and equipment for Manchu Rampage to properly prepare the Battalion for PTDO and NTC as well as have the necessary Soldiers and Leaders training to achieve “T” status as outlines in T&EOs for our METS at echelon.
           3. **(ADD)** All available Soldiers and equipment will deploy to the field on **20 March 2023.** CO CMD TMs will brief their personnel who will not deploy at the BN Health of the Force meeting on 07 March 2023. Assigned equipment also includes **Inert Javelins, Claymores, AT-4s, SDMRs, CARL-Gs, Soldier Borne Sensors (SBS), and Laser Targeting Locator Module 2 (LTLM).**
           4. **(ADD)** FieldDeployment Exceptions: Soldiers with approved retirement, unqualified resignation, or ETS/PCS date and an approved transition leave date prior to **14 April 2023** will not deploy to ensure they have 10 working days to clear Fort Carson. All Soldiers who are transitioning and have completed Phase 1 and 2 physicals by **06 February 2023** will not be required to train. Any transitions after **27 February 2023** must have completed Soldier for Life requirements prior to training.
           5. **(ADD)** Commanders, consulting with supporting PA and EBH providers, will review all profiles. Soldiers with valid medical conditions limiting their ability are still available for training or tasks that do not violate the conditions of their profile.; therefore, they will deploy. Soldiers with the following medical status/conditions will not deploy:

Soldiers who are pregnant.

Soldiers entered into the IDES database as part of the MEB process.

Soldiers enrolled in inpatient care.

Soldiers enrolled in IOP treatment will participate under the guidance of the 1SBCT EBH Team on a case-by-case basis.

Soldiers who have completed Phase 2 medical screening as part of the administrative separations process.

* + - * 1. **(ADD)** Soldiers pending Court Martials, civilian criminal proceedings, or adverse administrative actions will deploy but will be afforded adequate time to prepare for and attend any related hearings or boards.
        2. **(ADD)** Soldiers considered “at risk” for disciplinary, behavioral health, or family concerns are typically best cared for under direct supervision in a training environment. There Soldiers will deploy unless deemed unsafe or impractical by the BN CDR. If an at-risk Soldier remains on Rear Detachment, the unit (Company) is responsible for providing an action plan to the Rear Detachment Chain of Command.
        3. **(ADD)** Soldiers will be present for the birth of their children. For Soldiers with spouse due dates between **17-31 March 2023**, CO CDRs will backbrief the BN CDR **NLT 07 March 2023** on a course of action to ensure each Soldier can be present, if labor occurs during training. Soldiers will deploy with an appropriate evacuation plan. Parental leave will be considered on a case-by-case basis.
        4. **(ADD)** Provide AMR manifest to S3 **NLT** **07 March 2023**.
        5. **(ADD)** Conduct Cold Load Training in sequence listed below:

**A CO: 14 0930 March 23 in TA Bravo (13S EC 2025 8788)**

**B CO: 14 1130 March 23 in TA Bravo (13S EC 2025 8788)**

**C CO: 14 1430 March 23 in TA Bravo (13S EC 2025 8788)**

* + - * 1. **(ADD)** Sandbag Detail:

**HHC:**

(U) Dispatch 1x LMTV and staged NLT **06-08 0930 March 23** behind HHC’s COF.

(U) Provide 1x Driver and 1x TC NLT **06-08 0930 March 23** ISO range set up.

(U) Provide 3x Details from **06-08 0930 March 23** for Sandbag Detail.

(U) Provide 4x Details from **13-16 March 23** for RG 153 set up.

**A CO:**

1. (U) Provide 3x Details from **06-08 0930 March 23** for Sandbag Detail.
2. (U) Provide 1x Driver and 1x TC NLT **13-16 0930 March 23** ISO range set up.
3. (U) Dispatch 1x LMTV and staged NLT **13-16 0930 March 23** behind HHC’s COF.
4. (U) Provide 2x Details from **13-16 0930 March 23** for RG 153 set up.

**B CO:**

(U) Provide 3x Details from **06-08 0930 March 23** for Sandbag Detail.

(U) Provide 1x Driver and 1x TC NLT **06-08 0930 March 23** ISO range set up.

(U) Dispatch 1x LMTV and staged NLT **06-08 0930 March 23** behind HHC’s COF.

(U) Provide 4x Details from **13-16 0930 March 23** for RG 153 set up.

**C CO:**

(U) Provide 3x Details from **06-08 0930 March 23** for Sandbag Detail.

(U) Provide 3x Details from **13-16 0930 March 23** for RG 153 set up.

(U) Dispatch 1x LMTV and staged NLT **13-16 0930 March 23** behind HHC’s COF.

1. (U) Provide 1x Driver and 1x TC NLT **13-16 0930 March 23** ISO range set up.

**G FSC**:

Provide 2x Details from **06-08 0930 March 23** for Sandbag Detail.

Provide 1x CROP NLT **06 1000 March 23** at RG 153 ISO range set up.

(U) 2x Details from **13-16 0930 March 23** for RG 153 set up.

(U) Dispatch 1x LMTV and staged NLT **13-16 0930 March 23** behind HHC’s COF.

1. (U) Provide 1x Driver and 1x TC NLT **13-16 0930 March 23** ISO range set up.
   * 1. **TSC equipment Draw**.
        1. HHC representative (Signature Card rep.) will coordinate with TSC directly for issue of OPFOR equipment to support Operation Manchu Rampage.
        2. **(CHANGE)** Equipment will be drawn **NLT 09 March 2023** and must be turned in **NLT 03 June 2023** ISO Operation Manchu Rampage and CALFEX.
     2. **Tasks to Train.** Companies must reach a “P” status on the following METs **NLT 31 March 2023** (Reference Annex C – Operations, Appendix 8).
        1. 07-PLT-9020: Establish a Patrol Base.
        2. 07-PLT-5100: Conduct TLP’s.
        3. 07-PLT-5900: Conduct PLT RXL’s.
        4. 07-PLT-1093: Conduct a PLT attack.​
        5. 07-PLT-9013: Conduct Actions on Contact.
        6. 07-PLT-1029: Conduct an Area Defense.
        7. 07-PLT-1342: Conduct Tactical Movement.
        8. 07-PLT-3036: Integrate Indirect Fires.
        9. 63-2-4546: Conduct Logistics Package Support.
        10. 19-PLT-2203: Perform Command Post (CP) Security.
        11. 07-PLT-1198: Conduct a Mounted Tactical Road March.
        12. 07-PLT-1396: Employ Obstacles.
        13. 07-2-3000: Conduct Support by Fire.
        14. 07-PLT-5181: Occupy an Assembly Area.
        15. 07-2-5027: Conduct Consolidation and Reorganization.
        16. 07-PLT-9033: Evacuate a Casualty.
        17. 08-2-0003: Treat Casualties.
        18. 17-PLT-3070: Breach an obstacle (explosive/mechanical).
        19. 07-4-D110: Enter and Clear a Trench to secure foothold (BD VII)
        20. 07-PLT-1333: Knock Out Bunkers – Platoon.
        21. 07-2-1256: Conduct an attack by Fire.
        22. 07-PLT-1351: Occupy Mortar Firing Position.
        23. 07-PLT-5090: Process a Mortar Call for Fire Mission.
        24. 07-PLT-1495: Conduct an Air Assault.
        25. 07-PLT-1029: Conduct and Area Defense.
        26. 07-4-D9510: Enter and Clear a Room (BD VI).
        27. 19-PLT-2203: Perform Command Post (CP) Security.
        28. 07-PLT-5181: Occupy an Assembly Area.
     3. **(ADD)** All Companies and Staff Sections will participate in the BN COMMEX on 15 March 2023 at the Motor Pool (Reference Annex H – Signal, Appendix 1).
   1. **Planning Timeline.**

|  |  |  |  |
| --- | --- | --- | --- |
| **DTG** | **ACTION** | **LOCATION** | **AUDIENCE** |
| **09 FEB 23** | Range Concept Approved by Range Operations | N/A | Staff |
| **13 FEB 23** | M6 Range LFX SDZ review | BN Classroom | M6/M3/CPT Vargas |
| **14 1300 FEB 23** | Stress Mindset LPD | BN Classroom | PL + PSG |
| **15 1400 FEB 23** | Command Post LPD | Veterans Chapel | Staff OICs/NCOICs/HHC CMD TM |
| **16 FEB 23** | Roster of TRNG PAX due to S4 | N/A | All COs |
| **16 FEB 23** | M6 Validates Range Dig/Berm Concept | RG 153 | M6/M7/M3/CPT Vargas |
| **16 1000 FEB 23** | OC/T & Fire Marker Academy | Veterans Chapel | OC/Ts/Lane OIC/NCOICs |
| **16 FEB 23** | VIP Boards submitted to VOIS | FCCO | S2/S3 |
| **24 FEB 23** | TACORD Review | Field | Staff primaries/M6/M7/M5 |
| **06 1400 MAR 23** | OPFOR Academy | Regimental Room | S2/Scouts |
| **03 1500 MAR 23** | Final Manifest for A/C & Leave Forms Due | S1 Shop | S1 & CO’s |
| **03 MAR 23** | IPR 4 – Final Conditions Check | Field | M6/M7/XO/M3/Staff |
| **07 MAR 23** | OPFOR RXL | TA’s | S2/Assigned PAX |
| **07 MAR 23** | VIP Boards Complete | N/A | S2/S3 |
| **07 MAR 23** | SRP 1 | BN AO | S1/CO PAX |
| **08 1300 MAR 23** | ROC RXL | Motorpool | Staff, OC/Ts/AVN |
| **07-09 0900-1700 MAR 23** | Sandbag detail | RG 153 | Assigned PAX/ 2LT Prado/SFC Genao |
| **08 1300 MAR 23** | AMB | Motorpool | Staff/CO CMD teams/M6/M7 |
| **09 1400 MAR 23** | ROC | Motorpool | Staff/CO CMD teams/M6/M7 |
| **13-16 0800-1700 MAR 23** | Initiate Range Set up | RG 153 | All Staff/Assigned PAX |
| **13 MAR 23** | Class IV drop (C-Wire/pickets/pounders) | RG 153 | S4/G Co. |
| **13 MAR 23** | LFX TEWT RXL | RG 153 | M3/AS3/Staff |
| **13 MAR 23** | Ammo Draw | ASP | Ammo/G Co |
| **14 MAR 23** | LFX TEWT | RG 153 | All Staff/CO CMD Tms/PL/PSG/SL |
| **15 MAR 23** | Issue TACORD | BN AO | All |
| **15 MAR 23** | COMMEX | BN MP | All |
| **20 MAR 23** | Ammo Drop | RG 153 | G Co. |
| **20-29 MAR 23** | Execution of Operation Manchu Rampage | Range 153 & TAs | All |
| **27-30 MAR 23** | RG 153/TA Clearing | Range 153 & TAs | Assigned PAX |
| **31 MAR 23** | All residue accounted | MP | Assigned PAX |
| **31 MAR 23** | Submit Impact Awards to BN S1 | BN S1 | COs |
| **03-07 APR** | Recovery Operations | COF/Motorpool | All |

1. **(ADD/CHANGE) Sustainment**.
   1. Support Concept. Support for this operation will be provided by the Battalion Staff and Forward Support Company in the form of Logistical Support, Maintenance Support, Medical Support, and Personnel Support. During this operation, the Combat Trains Command Post (CTCP), Unit Maintenance Collection Point (UMCP), and Battalion Aid Station (BAS) will all be co-located IVO TA 20 and serve as the Battalion’s primary sustainment node for FTX and STX. The Field Trains Command Post (FTCP) IVO TA 13 will serve as the Battalion’s primary sustainment node for LFX. Additional sustainment elements, Forward Logistical Element (FLE), Forward Ammo Supply Point (FASP) and Forward Aid Station (FAS) will be located IVO RG 153 IOT provide local support for RG 153. Preplanned LRPs, MCPs, and AXPs will be utilized throughout the training area for LOGPACs, Vehicle Recovery, and Casualty Evacuation. Units will request logistical and maintenance support through daily LOGSTAT. JBC-P Admin & Logistics Chat will serve as the primary reporting method for all support requirements.
      1. Logistics.
         1. The CTCP will be established on **20 February 2023** IVO RED DEVIL (13S EC 078 632). This command post will function as the primary point of distribution/reception and command and control for sustainment for FTX and STX during phase III of the operation. The CTCP will maintain the Distro Platoon, 2x Wreckers, majority of vehicle, armament, and ancillary maintainers, an element from S4, as well as the HHC and FSC CPs.
         2. The FTCP will be established on **20 February 2023** IVO TA 13 (13S EC 214 775). This command post will function as the primary point of distribution/reception and command and control for sustainment for LFX during phase III of the operation. The CTCP will maintain 1x Wrecker, a team of vehicle and armament maintainers, and an element from FSC command team.
         3. The FLE will be established on **20 February 2023** IVO RG 153 (13S EC 242 677). This element will function as the CL I point of issue for LFX during phase III of the operation. The FLE will maintain 2x Assault Kitchens, a team of Cooks, and a Water Trailer from FSC.
         4. CL I:
            1. Food: Food will be provided from the CTCP daily via LOGPAC to pre-planned LRPs from **20-31 March 2023** on a feed cycle of M-M-M. Companies will be provided 3 DOS of MREs prior to deployment to field. During training, LOGPACs will provide resupply of MREs. While at RG 153, the FLE will provide food to training PAX and support PAX on an A-M-A feed cycle. By-Name Rosters are required to be submitted to BN S4 **NLT 10 February 2023**.
            2. Water: Water will be provided from the CTCP every 96hrs via LOGPAC to pre-planned LRPs from **20-31 March 2023**. Companies are responsible for deploying to the field with 4 DOS of potable water on hand. While at RG 153, the FLE will provide water to training PAX and support PAX. Emergency water resupply will be requested using daily LOGSTAT.
      2. CL II: Companies will be responsible for deploying to MANCHU RAMPAGE with enough CL II for 12 days of operations. Additional CL II can be requested but will only be supplied for emergency circumstances. CL II will be requested using daily LOGSTAT.
      3. CL III:
         1. CL IIIB: Fuel will be supplied via daily LOGPAC from CTCP to range LRPs. Emergency re-fueling missions will be requested using daily LOGSTAT.
            1. RG 153 LRP: 13S EC 2425 6770
            2. RED DEVIL LRP: 13S EC 0814 6579
         2. CL IIIP: Companies will be supplied 1x DOS POL from G Co (FSC) during dispatching operations prior to deployment to MANCHU RAMPAGE. Additional DOS of POL will be supplied via daily LOGPAC from CTCP to LRPs and issued to FMTs and individual vehicle crews as necessary. CL IIIP will be requested using daily LOGSTAT.
      4. CL IV: Companies will be responsible for deploying to MANCHU RAMPAGE with enough CL IV for 14 days of operations. Additional CL IV can be requested but will only be supplied for emergency circumstances. CL IV will be requested using daily LOGSTAT.
      5. CL V:
         1. Distribution: CL V for FTX will be issued to companies 16 March 2023. CL V for LFX and STX will be dropped 20 March 2023 and stored in the FASP IVO RG 153. Platoons will be issued their CL V for LFX upon arrival to RG 153. Platoon will be issued their CL V for STX prior to movement from RG 153.
         2. Residue: Residue will be received by Distro Platoon at CTCP during ‘Four Corners’ upon redeployment of Platoons from the training area following completion of STX.
         3. Companies will be responsible for orderly management and consolidation of residue IOT ensure efficient exchange at CTCP.
      6. CL IX: CL IX will be maintained at CTCP and will be supplied via daily LOGPAC to LRPs and issued to FMTs as necessary.
         1. CL IX for Deadline Faults will be requested from FMTs through Company XOs via LOGSTAT.
         2. CL IX for Slash Faults will be requested via DA 5988.
      7. Recovery Support:
         1. CTCP will maintain 2x M984 Wreckers which will be dedicated for recovery operations during FTX and STX. FTCP will maintain 1x M984 Wrecker which will be dedicated for recovery operations during LFX and movements to and from RG 153. All recovery requests will be submitted as 9-Line Recovery Requests and communicated on the
   2. **(ADD)** Personnel.
      1. Manchu S-1 provides personnel services to support related Soldiers welfare, readiness, and quality of life within Manchu Rampage operations. Ensure all deploying Soldiers complete SRP 1 on **07MAR23 or 08MAR23**. Soldiers must fill out all of Section 1 on the DA Form 7425 prior to arrival at the SRP site (BN classroom). Soldiers that are pregnant, pending chapter (either in the process or complete), currently going through a Medical Evaluation Board (MEB), pending MEB, TDY, ETS, RET, or PCS prior to the deployment should not attend SRP 1.
         1. SRP 1 CONOP. (Reference Annex F – Sustainment, Appendix 4 – SRP 1).
         2. SRP 1 Readiness and Deployment Checklist (DA 7425). (Reference Annex F – Sustainment, Appendix 5 – SRP 1).
         3. Manchu Rampage deployment manifest. (Reference Annex F – Sustainment, Appendix 6 – SRP 1).
      2. (U) Tasks to Subordinate Units.
         1. Companies will ensure 100% of their formation deploying to Manchu Rampage complete SRP 1.
         2. Tasks to Staff.
            1. **S-1.**

Assist companies with SRP 1.

Inspect SRP packets NLT 06MAR23.

**06 1700 February 2023**, conduct IPR in preparation for SRP 1.

Distribute daily closeout trackers to M5 and M7 displaying unit SRP 1 completion status.

* + - * 1. **S-2.**

Assist during SRP 1 and provide adequate personnel for SRP 1 processing **07-08 March 2023**. Ensure SRP 1 Station is staged for use per the attached CONOP **NLT 06 1700 March 2023**.

Attend the SRP IPR on **16 0930 February 2023** (Battalion Regimental room).

* + - * 1. **S-3.**

Assist during SRP 1 and provide adequate personnel for SRP 1 processing **07-08 March 2023**. Ensure SRP 1 Station is staged for use per the attached CONOP NLT 061700MAR23.

Attend the SRP IPR on **16 0930 February 2023** (Battalion Regimental room).

* + - * 1. **S-4**.

Assist during SRP 1 and provide adequate personnel for SRP 1 processing **07-08 March 2023**. Ensure SRP 1 Station is staged for use per the attached CONOP NLT 061700MAR23.

Attend the SRP IPR on **160930FEB23** (Battalion Regimental room).

* + - * 1. **S-6.**

Validate NIPR Wi-fi and NIPR ports for connectivity in support of SRP 1 NLT 06MAR23.

* + - * 1. **MEDO.**

Assist during SRP 1 and provide adequate personnel for SRP 1 processing **07-08 March 2023**. Ensure SRP 1 Station is staged for use per the attached CONOP **NLT 061700MAR23**.

Attend the SRP IPR on **16 0930 February 2023** (Battalion Regimental room).

* + - * 1. Legal.

Assist during SRP 1 and provide adequate personnel for SRP 1 processing **07-08 March 2023**. Ensure SRP 1 Station is staged for use per the attached CONOP **NLT 061700MAR23**.

Attend the SRP IPR on **160930FEB23** (Battalion Regimental room).

* + 1. Coordinating Instructions.
       - 1. SRP Packing list:

DA FORM 7425 (Soldier Readiness Checklist) print out used during SRP Level I, signed by unit’s commander.

DD93/SGLI.

ID Tags with Medical warning tags (as applicable).

Soldier Record Brief (SRB) / Soldier Talent Profile (STP).

Family Care Plan (the complete packet). The Power of attorney (POA) for guardianship will be valid for one year or will be deemed not ready.

* + - 1. Unit Commanders must verify, and sign completed DA Form 7425 FEB 2015 which is the official and only SRP form to be used. DA Form 7425 must be kept in Soldiers’ SRP packet in preparation for future SRP 2 validation.
  1. **(ADD)** Medical Support.
     1. BAS will be established IVO CTCP and will serve as the Roll 1 for units conducting Tables III-IV. The FAS will maintain 1x CASEVAC vehicle, 1 x bed, 2 x medics.
     2. FAS will be established IVO RG 153 and will serve as the Roll 1 for the units conducting Tables V-VI. The BAS will maintain 1x MEVV, 2 x beds, 8 x litters, 1x tent, 1 x Tactical Combat Medical Care set, PA, MEDO, Senior Medic, and 6 x medics. Provider will be the primary means of care. Soldiers who require care outside of the capabilities of the provider will be transported to EACH by MEVV. SM’s who have life threatening injuries will be evacuated by air.
     3. Scheme of Evacuation: Each Company will be provided 1 x MEVV and 3 x medics. Evacuation NCOIC will coordinate all evacuation routes to Company leadership and line medics.
        1. **(ADD)** Training:
           1. MEDEVAC PACE: B-STAR, FM- Range Control Primary 3890 (SCPT), FM- Range Control Alt. 4170 (SCPT), Cell- Range Ops (719)526-5698
           2. AXP Locations: (AXP1) 17405 2285, (AXP2) 7715 1245, (AXP3) 6980 1075
        2. **(ADD)** Real World: Service Members identified as needing emergent evacuation i.e life, limb, or eyesight; units will report using Range Control Primary Net (SCPT 3890) to coordinate emergency medical evacuation of casualties. Patient hand-offs will be conducted at the nearest Real-World AXP or evacuated directly to EACH by ground or air. For units conducting training IVO TA 20, Gate 8 will be available for evacuation allowing access to Highway 115. For units conducting training IVO Red Devil, Gate 12 will be available for evacuation allowing access to Highway 115. For units conducting training IVO RG 153, Route 1 and 5 will be utilized for evacuation to EACH.
           1. Real-World MEDEVAC PACE: FM- Range Control Primary 3890 (SCPT), FM- Range Control Alt. 4170 (SCPT).
           2. AXP Locations: (AXP1) 17405 2285, (AXP2) 7715 1245, (AXP3) 6980 1075.
           3. Gate 8: 13S EC 1185 7770.
           4. Gate 12: 13S EC 0470 6765.

1. **(ADD) Command and Signal**.
   * 1. Concept of Signal Support. Manchu S6 section will establish and maintain upper and lower tactical internet for the battalion. During this operation the TCN-L will provide upper TI to the BN TOC IOT maintain communications with BDE. JBC-P and FM capabilities will be maintained at all CPs IOT provide redundant lower TI communications and maintain contact with Company command post. All PACE plans are listed below and will be used throughout the duration of this operation. All communications will be encrypted (COMSEC loaded in device) for this operation.
   1. Location of Command Posts.
      1. BN TAC Location: Range 153 IVO 13S EC24166768 from 20-27 March 2023.
      2. BN TOC Location TA 30 IVO 13S EC 0901 6860 from 20-30 March 2023.
      3. CTCP Location TA 20 IVO 13SEC 078 632 from 20-30 March 2023.
      4. FTCP Location TA 13 IVO 13SEC 214 775 from 20-30 March 2023.
      5. PACE Plan:
         1. BN to BDE:
            1. **P:** SATCOM **A**: NEC Wireless **C**: NIPR WiFi **E**: JBC-P
         2. CO to BN:
            1. **P**: JBC-P **A**: FM **C**: Cell Phone **E**: B Star
         3. **(ADD)** At Range 153 (LFX):
            1. **P**: B-Star **A**: FM **C**: MBITR **E**: Cell Phone
         4. At Training Areas (FTX/STX): **(ADD)**
            1. **P:** FM **A:** JBCP **C:** B-Star **E:** Cell Phone
      6. On the move:
         1. **P**: JBC-P **A**: FM **C**: Cell Phone **E**: N/A
   2. Battalion Communications Card:

Table

Description automatically generated with medium confidence

* 1. Points of Contacts for Operation Manchu Rampage:
     1. 4-9 IN, 1SBCT Operation Manchu Rampage planner is CPT Jorge I. Vargas (FUOPS), at jorge.i.vargas.mil@army.mil.
     2. 4-9IN, 1SBCT Assistant Operation Manchu Rampage planner is CPT Michel Hollis (S2 OIC), at michel.e.hollis.mil@army.mil.
     3. 4-9IN, 1SBCT Fires Planner is CPT William Horner, at william.h.horner.mil@army.mil
     4. 4-9IN, 1SBCT CUOPS: is CPT Benjamin Brist, at, steve.b.brist.mil@army.mil.
     5. 4-9IN, 1SBCT S1 OIC: CPT George Wiley, at George.l.wiley.mil@army.mil.
     6. 4-9IN, 1SBCT Land and Ammo OIC: CPT Frank Fontenot, at frank.j.fontenot2.mil@army.mil.
     7. 4-9IN, 1SBCT S4 OIC: 1LT Seamus McDonald, at Seamus.g.mcdonald.mil@army.mil.
     8. 4-9IN, 1SBCT S6 OIC: CPT Clayton Morgan, at clayton.m.morgan.mil@army.mil
     9. 4-9IN, 1SBCT S5 OIC: 1LT Shane Palmer, at shane.l.palmer7.mil@army.mil.
     10. 4-9IN, 1SBCT Sandbag Detail OIC and NCOIC: 2LT Roberto Prado, at Roberto.m.pradoroman.mil@army.mil and SFC Andres Genao at Andres.a.genao.mil@armyl.mil.

**ACKNOWLEDGE:**

KAIN

LTC

OFFICIAL:

McNAMARA

S3

ANNEXES:

Annex A – Task Organization

[Appendix 1 – Task Org. Concept](https://dod.teams.microsoft.us/l/file/A90F3CFD-2EBE-4523-8F3A-27CD9E062649?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pptx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FManchu%20Rampage%20WARNO%201%2FAppendixes%2FAnnex%20A%20-%20Task%20Organization%20-%20Appendix%201%20-%20Concept.pptx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)



[Annex B – Intelligence](https://dod.teams.microsoft.us/l/file/F1F4A2E6-C751-4119-BAFB-5FB9B7240777?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=docx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FManchu%20Rampage%20WARNO%201%2FANNEX%20B%20(Intelligence)%20.docx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe) (with all attached Appendix)



[Annex C – Operations](https://dod.teams.microsoft.us/l/file/0CFE8B14-C76B-4F7A-AFCA-7F61BD2498F1?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=docx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FMANCHU%20RAMPAGE%20OPORD%2023-01%2FAnnexes%2FAnnex%20C%20-%20Operations.docx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)

[Appendix 1 – Concept of Operation Manchu Rampage Live Fire Exercise](https://dod.teams.microsoft.us/l/file/D5151714-44C8-4937-B3B4-A7F7F3C31AB6?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pptx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FMANCHU%20RAMPAGE%20OPORD%2023-01%2FAnnexes%2FAnnex%20C%20-%20Appendix%201%20-%20Concept%20of%20Operation.pptx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)

[Appendix 2 – Planning Timeline](https://dod.teams.microsoft.us/l/file/4ED81C37-5105-4133-937C-6B05EB78CD2B?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pptx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FMANCHU%20RAMPAGE%20OPORD%2023-01%2FAnnexes%2FAnnex%20-%20Operations%2C%20Appendix%202%20-%20planning%20timeline%20v2.pptx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)

[Appendix 3 – M6/M7 Deployment Planning Guidance](https://dod.teams.microsoft.us/l/file/B6BAEA07-4E32-4AFC-9D77-41BA757D16E7?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pptx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FMANCHU%20RAMPAGE%20OPORD%2023-01%2FAnnexes%2FAppendix%203%20-%20M6_M7%20Deployment%20Planning%20Guidance.pptx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)

[Appendix 4 – Operation Manchu Rampage Training Sequence](https://dod.teams.microsoft.us/l/file/D0247343-C6E2-47C7-BB51-42206083194C?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pptx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FManchu%20Rampage%20WARNO%201%2FAppendixes%2FAnnex%20C%20-%20Operations%20-%20Appendix%204%20-%20Sequence%20of%20Training%20or%20Movement.pptx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)

[Appendix 5 – Operation Manchu Rampage Uniform Standards](https://dod.teams.microsoft.us/l/file/87541CFF-5DF1-4ED2-B815-4A1980D5DDA8?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pptx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FMANCHU%20RAMPAGE%20OPORD%2023-01%2FAnnexes%2FAppendix%205%20-%20Operation%20Manchu%20Rampage%20Uniform%20Standards.pptx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)

[Appendix 6 – Synchronization Timeline (MACRO) and Support Requirements](https://dod.teams.microsoft.us/l/file/67D1387E-F881-4B88-A9AD-19AF5E1D56C8?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=xlsx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FManchu%20Rampage%20Training%20Concept.xlsx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)

[Appendix 7 – Execution Micro Timeline and Range Set up Timeline](https://dod.teams.microsoft.us/l/file/D9F20ECE-D5EB-4378-ACD5-BEE7E6722946?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=xlsx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FMANCHU%20RAMPAGE%20OPORD%2023-01%2FAnnexes%2FAppendix%207%20-%20Execution%20Micro%20Timeline%20and%20Range%20Set%20Up%20Timeline.xlsx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)

[Appendix 8 – Road to Platoon Certification](https://dod.teams.microsoft.us/l/file/0E89ACF8-9A77-4523-B366-694D7DC815B3?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pptx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FMANCHU%20RAMPAGE%20OPORD%2023-01%2FAnnexes%2FAnnex%20C%20-%20Operations%20Appendix%208%20-%20Road%20to%20PLT%20Cert.pptx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)

Annex D – Fires (TBP)

Annex F – Sustainment

[Appendix 1 – Concept of Support](https://dod.teams.microsoft.us/l/file/BBD33E9F-D65E-4F36-9029-3DF10637B8C8?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pptx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FMANCHU%20RAMPAGE%20OPORD%2023-01%2FAnnexes%2FAppendix%201%20-%20Concept%20of%20Support.pptx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)



[Appendix 2 – Scheme of Distribution](https://dod.teams.microsoft.us/l/file/03907008-2363-4AB5-B478-AB6741E4F929?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pptx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FMANCHU%20RAMPAGE%20OPORD%2023-01%2FAnnexes%2FAppendix%202%20-%20Scheme%20of%20Distribution.pptx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)



[Appendix 3 – Concept of Medical Support](https://dod.teams.microsoft.us/l/file/4833A2BA-81A9-434B-B070-3D130A1198A6?tenantId=fae6d70f-954b-4811-92b6-0530d6f84c43&fileType=pptx&objectUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff%2FShared%20Documents%2FMovement%20and%20Maneuver%2F04%20-%20FUOPS%2FPLT%20LFX%20Folder%2FMANCHU%20RAMPAGE%20OPORD%2023-01%2FAnnexes%2FAppendix%203%20-%20Concept%20of%20Medical%20Support.pptx&baseUrl=https%3A%2F%2Farmyeitaas.sharepoint-mil.us%2Fteams%2F4-9INCMDStaff&serviceName=teams&threadId=19:dod:bd512682e9924761becbf296e2d8398f@thread.skype&allowXTenantAccess=false&groupId=470a71a3-3ad8-457b-a6bc-1c434e570abe)



Appendix 4 – SRP 1 (Phase II) Concept



Appendix 5 - SRP 1 DA 7425 (Readiness and Deployment Checklist)



Appendix 6 – Manchu Rampage Manifest



Annex H – Signal

Appendix 1 – Manchu Rampage COMMEX CONOP

